ANANAS AI PLATFORM

Marketing Intelligence System

Architecture · Budget · Roadmap · Success Criteria

Version 2  ·  March 2026

Confidential — Ananas E-Commerce Internal

1. Executive Summary

The Ananas AI Platform is a marketing-first internal intelligence system built on the existing Ananas stack and AWS infrastructure. It is the daily intelligence layer for the marketing team and leadership — delivering structured analysis of every channel, surfacing risks and opportunities, and putting a clear morning brief in front of the Country Manager before the working day begins.

The platform is not a dashboard that requires logging in. It is an automated intelligence system that runs every morning, processes data from all marketing channels, and delivers its output directly to Microsoft Teams and email — ready before 08:00.

1.1  Why now — the five known gaps

| Business Gap | Current Impact |
| --- | --- |
| No Google Shopping campaigns despite 250,000+ products | Revenue opportunity lost every day — largest single gap |
| Trustpilot at 2.0 — profile not yet claimed, all reviews negative | Suppresses paid media CTR and conversion rate |
| Sales heavily driven by marketing-budget coupons | Masks real acquisition efficiency and margin performance |
| No email lifecycle automations live | Cart recovery, win-back, and welcome flows all missing |
| Weak campaign post-launch analysis discipline | Slow learning, wasted budget, no accountability loop |

The platform addresses all five gaps through structured daily monitoring. It does not replace the team — it gives the team the visibility they need to act faster and more precisely.

1.2  What Denis receives every morning

| Time | What arrives | Where |
| --- | --- | --- |
| 07:35 | Marketing team brief — channel performance, CRM signals, reputation flags, ops alerts | Teams #executive-summary |
| 07:40 | Executive brief — top 5 signals, one recommendation, cost/margin summary | Outlook inbox |

The executive brief is plain text, mobile-readable, under 300 words. It surfaces what changed, what needs attention today, and what the team is already handling.

2. Platform Architecture

2.1  Design principles

Use the existing Ananas stack — Next.js, TypeScript, AWS. No new frameworks.

Specialist-first — five focused agents, each owning one domain. No permanent orchestrator.

Portal-first for deep analysis, Teams-first for daily communication.

Read-only access to all business systems in Phase 1. No write operations.

Validate every agent output against a schema before it enters the database.

All prompts, metrics, routing rules, and schedules are versioned config — not hardcoded logic.

Three-tier model routing: cheap router → Sonnet default → Opus escalation.

One EC2 host in Phase 1 — lean, understandable, operable by one person.

2.2  System layers

| Layer | What it does | Phase |
| --- | --- | --- |
| User Access | Route 53 → CloudFront → Portal; Microsoft Entra ID SSO; role-based access | Phase 2 |
| Portal | ai.ananas.mk — structured module views per domain (Performance, CRM, Reputation…) | Phase 2 |
| Control | Next.js middleware — session validation, role checks, request logging | Phase 2 |
| Read API | GraphQL / REST read service — portal reads precomputed outputs, not live AI | Phase 2 |
| Data Store | PostgreSQL on EC2 — 6 tables: agent outputs, logs, metrics, health, delivery, bot | Phase 1 |
| Runtime | AWS EC2 t3.xlarge — agents run here on cron; multi-model router; Teams posting | Phase 1 |
| Model Routing | GPT-4o-mini (router) → Claude Sonnet (default) → Claude Opus (escalation) | Phase 1 |
| Specialist Agents | 5 agents in Phase 1, 11 additional in Phase 2 | Phase 1 / 2 |
| MCP Integrations | 11+ connectors to marketing, CRM, reputation, and internal systems | Phase 1 / 2 |
| Reliability | CloudWatch alarms, S3 backups, Secrets Manager, schema validation, health table | Phase 1 |

2.3  Data flow

Every morning, the following sequence runs automatically:

06:00 — Performance Agent collects data from GA4, Google Ads, Shopping, Meta, TikTok, LinkedIn

06:30 — CRM & Lifecycle Agent reads cart abandonment, recovery rate, email revenue, churn signals

07:00 — Reputation Agent checks Trustpilot and Google Business for new reviews and rating changes

07:15 — Marketing Ops Agent checks coupon dependency ratio, tracking health, KPI integrity

07:30 — Cross-Channel Brief Agent synthesises all four outputs and posts to Teams + email to Denis

All outputs are validated against a JSON schema before storage. Failures alert immediately.

2.4  Multi-model routing — cost and quality control

Every agent run passes through a three-tier model selection system designed to deliver maximum output quality at minimum cost.

| Tier | Model | Purpose | Cost / M tokens (input) |
| --- | --- | --- | --- |
| Router | OpenAI GPT-4o-mini | Intent classification, routing, pre-checks | $0.15 |
| Default | Claude Sonnet 4.6 | All 5 Phase 1 agents, standard execution | $3.00 |
| Escalation | Claude Opus 4.6 | Complex synthesis, executive reasoning only | $5.00 |

Token controls enforce cost discipline: 50k Sonnet / 30k Opus per run, 200k per agent per day. All model usage is logged. Prompt caching is enabled for stable system prompts, reducing Sonnet input costs by an estimated 30–40% after the first week.

3. Phase 1 — The Five Specialist Agents

Phase 1 deploys five specialist agents, each owning one domain. They run every morning on a staggered cron schedule. Each agent reads from its assigned integrations, produces a structured output, validates it, stores it, and posts to its Teams channel.

Performance Agent  ·  06:00 daily

| Field | Detail |
| --- | --- |
| Schedule | 06:00 daily |
| Teams channel | #marketing-performance |
| Data sources | GA4 (LIVE), Google Ads, Google Shopping, Meta Ads, TikTok, LinkedIn Ads, X Ads |

Key metrics:

POAS per campaign (not just blended ROAS)

Google Shopping Impression Share — CRITICAL (currently 0%)

Blended ROAS and CPC trend across channels

Conversion rate by device and channel

GA4 sessions, users, revenue vs prior period

⚠  Google Shopping Impression Share is specifically tracked because Ananas has 250,000+ products with zero Shopping campaigns. This is the largest revenue gap on the platform.

CRM & Lifecycle Agent  ·  06:30 daily

| Field | Detail |
| --- | --- |
| Schedule | 06:30 daily |
| Teams channel | #marketing-crm |
| Data sources | CRM / email platform |

Key metrics:

Cart abandonment rate (target: <65%)

Cart recovery rate (target: >20%)

Email revenue per send (target: >€0.40)

Churn rate at 30, 60, and 90 days

Active lifecycle automation count

Reputation Agent  ·  07:00 daily

| Field | Detail |
| --- | --- |
| Schedule | 07:00 daily |
| Teams channel | #marketing-reputation |
| Data sources | Trustpilot API, Google Business Profile |

Key metrics:

Current Trustpilot rating and review count

Review response rate (target: 100%)

Average response time (target: <24 hours)

Sentiment trend (improving / stable / declining)

New negative reviews in last 24h (alert trigger)

⚠  Trustpilot is currently at 2.0 with an unclaimed profile and 100% negative reviews. This is a CRITICAL risk. The platform monitors it daily and alerts on any new negative review.

Marketing Ops Agent  ·  07:15 daily

| Field | Detail |
| --- | --- |
| Schedule | 07:15 daily |
| Teams channel | #marketing-ops |
| Data sources | GA4, Orders API, Returns API |

Key metrics:

Coupon dependency ratio — CRITICAL (% of sales requiring a marketing-budget coupon)

Tracking health (GA4 event coverage, missing conversion tags)

Campaign post-launch analysis coverage

Contribution margin waterfall (revenue → gross → contribution)

KPI integrity alerts

⚠  Coupon dependency is a priority metric because current sales are heavily driven by marketing-budget coupons. This masks real acquisition efficiency and distorts all performance reporting.

Cross-Channel Brief Agent  ·  07:30 daily

| Field | Detail |
| --- | --- |
| Schedule | 07:30 daily |
| Teams channel | #marketing-summary + #executive-summary + Email to Denis |
| Data sources | Outputs from all four agents above (from database) |

Key metrics:

Synthesised top 5 signals across all channels

One prioritised recommendation for the day

Executive-level contribution margin and coupon summary

Agent health and delivery status

⚠  This agent is the only one that escalates to Claude Opus when synthesis complexity is high. All other agents use Claude Sonnet by default.

4. Infrastructure

4.1  AWS (primary path)

| Component | Specification | Purpose |
| --- | --- | --- |
| EC2 t3.xlarge | 4 vCPU / 16GB RAM | Runtime host + PostgreSQL |
| EBS gp3 | 100GB SSD | OS, database, logs |
| S3 bucket | Versioned, encrypted | Nightly PostgreSQL backup |
| CloudWatch | Custom alarms | EC2 health + agent failure alerts |
| Secrets Manager | 5 secrets minimum | API keys, DB credentials |
| Route 53 | DNS for ai.ananas.mk | Portal domain (Phase 2) |
| CloudFront | CDN + TLS termination | Portal delivery (Phase 2) |
| Microsoft Entra ID | SSO provider | Identity for portal access (Phase 2) |

4.2  Hetzner (fast-lane alternative)

If AWS provisioning approvals are slow, Hetzner provides an identical runtime at a fraction of the infrastructure cost. The same codebase, agents, and integrations run unchanged. Hetzner is the right choice if the team needs to be live within days rather than weeks.

| Aspect | AWS | Hetzner |
| --- | --- | --- |
| Runtime host | EC2 t3.xlarge (~$120/mo) | CPX41 8vCPU/16GB (~€29/mo) |
| Storage | EBS 100GB gp3 (~$8/mo) | Included in CPX41 |
| Backups | S3 + EBS snapshots | Storage Box BX11 (~€3/mo) |
| Secrets | AWS Secrets Manager | Encrypted env + restricted access |
| Monitoring | CloudWatch | DB-backed health + Teams alerts |
| Infra total | ~$137/mo | ~€32/mo |
| Best for | Standard enterprise path | Speed — live in days not weeks |

4.3  Database schema

| Table | Purpose |
| --- | --- |
| agent_outputs | All agent run outputs — structured JSON |
| agent_logs | Run metadata: model used, token count, duration, status, cost |
| metrics_history | Time-series KPI values for trending |
| system_health | Per-component health state — drives portal status banners |
| delivery_log | Teams and email delivery confirmation |
| bot_interactions | Teams bot command log (Phase 2) |

4.4  Reliability and governance

| Concern | How it is addressed |
| --- | --- |
| Backups | Nightly PostgreSQL dump to encrypted S3; daily EBS snapshots |
| Secrets | All credentials in AWS Secrets Manager — never in code or repo |
| Output integrity | Every agent output validated against JSON schema before DB write |
| Health monitoring | CloudWatch alarms + system_health table + Teams alerts on failure |
| Graceful failure | Portal shows last successful output + timestamp + status banner |
| Cost control | Per-run and per-day token caps enforced; all usage logged |
| Access control | Read-only to all business systems in Phase 1 |

5. Integrations

All integrations in Phase 1 are read-only. The platform observes and reports — it does not modify any business system. Authentication uses service accounts and API keys stored in AWS Secrets Manager.

5.1  Phase 1 integrations

| Integration | Domain | Status | Notes |
| --- | --- | --- | --- |
| Google Analytics 4 | Performance | LIVE ✓ | 464k sessions, 215k users, €13.4M revenue tested 2026-03-13 |
| Google Ads | Performance | Phase 1 | POAS, Shopping Impression Share |
| Google Shopping | Performance | Phase 1 | CRITICAL — currently 0 campaigns vs 250k products |
| Meta Ads | Performance | Phase 1 | Facebook + Instagram campaigns |
| TikTok Ads | Performance | Phase 1 | TikTok campaign data |
| LinkedIn Ads | Performance | Phase 1 | LinkedIn campaign data |
| Google Search Console | Organic | Phase 1 | Moved from Phase 2 — critical for 250k catalog |
| Trustpilot API | Reputation | Phase 1 | CRITICAL — 2.0 rating, unclaimed profile |
| Google Business Profile | Reputation | Phase 1 | Google reviews and rating |
| CRM / Email platform | CRM | Phase 1 | Cart recovery, email revenue, churn signals |
| Microsoft Teams (Graph) | Delivery | Phase 1 | Post to 6 channels via Microsoft Graph API |
| Outlook (Graph) | Delivery | Phase 1 | Executive email to Denis via Microsoft Graph API |
| Orders API | Business data | Phase 1 | Order volume, coupon usage |
| Returns API | Business data | Phase 1 | Return rate by category |

5.2  Phase 2 integrations

| Integration | Domain | Notes |
| --- | --- | --- |
| Product Catalog API | Merchandising | 250k product feed quality scanning |
| Supplier API | Commercial | Supplier revenue and co-marketing analysis |
| Inventory API | Operations | Stock level signals for demand forecasting |
| Firebase / Adjust | App | Pending MK app launch |
| Hootsuite / Buffer | Social | Social publishing MCP |
| Campaign Calendar | Traditional | Google Sheet — TV/OOH/Radio schedule input |
| Jira | Internal | Meeting Intelligence → auto task creation |
| Confluence | Internal | Knowledge Retrieval — campaign archive search |
| Berry HR | HR | Employer Branding Agent (Phase 2 end) |

6. Budget

6.1  Phase 1 — monthly operating cost

Infrastructure (AWS path)

| Component | Specification | Monthly cost |
| --- | --- | --- |
| EC2 t3.xlarge | 4 vCPU / 16GB RAM — runtime + PostgreSQL | ~$120 |
| EBS storage | 100GB gp3 (OS + DB + logs) | ~$8 |
| S3 backups | Nightly DB dump, versioned, ~5GB/mo | ~$1 |
| CloudWatch | Custom alarms + log retention | ~$5 |
| Secrets Manager | 5 secrets (API keys, DB creds) | ~$2 |
| Data transfer | Outbound to Teams/email (minimal) | ~$1 |
| Infrastructure total |  | ~$137/mo |

Hetzner alternative: CPX41 (8 vCPU / 16GB, €29/mo) + Storage Box BX11 (€3/mo) = ~€32/mo infrastructure cost. Identical functionality.

AI model costs

| Model | Usage estimate | Monthly cost |
| --- | --- | --- |
| Claude Sonnet 4.6 (default) | 5 agents × ~7k tokens/run × 30 days = ~1M tokens | ~$8 |
| Claude Opus 4.6 (escalation) | 2–3 escalations/week × 20k tokens = ~250k tokens | ~$4 |
| OpenAI GPT-4o-mini (router) | Routing + classification, ~150k tokens/mo | <$1 |
| Model total | Prompt caching reduces Sonnet input by ~30–40% after week 1 | ~$13/mo |

External API costs

| Service | Cost |
| --- | --- |
| Google Ads API | $0 (free, usage quotas apply) |
| Meta Marketing API | $0 (free, usage quotas apply) |
| Trustpilot API | $0 (free tier sufficient) |
| Google Analytics Data API | $0 (free) |
| Microsoft Graph API | $0 (included in Microsoft 365 license) |

6.2  Total cost summary

| Phase | AWS path | Hetzner path | What you get |
| --- | --- | --- | --- |
| Phase 1 monthly | ~$150/mo | ~€45/mo | 5 agents, daily briefs, Teams + email |
| Phase 1 annual | ~$1,800/yr | ~€540/yr |  |
| Phase 2 monthly | ~$250–280/mo | ~€120–160/mo | Portal + 11 agents + Teams bot |

6.3  Return on investment

The platform is not a cost centre. It surfaces revenue gaps and operational losses that are currently invisible. The business case is straightforward:

| Gap the platform monitors | Revenue / margin impact |
| --- | --- |
| Google Shopping: 0 campaigns, 250,000+ products | First campaign pays for Phase 1 in Month 1 |
| Trustpilot 2.0 unclaimed — suppresses ad efficiency | Negative reviews reduce CTR and conversion rate directly |
| Coupon dependency masking real CAC | Margin erosion currently unquantified |
| No cart recovery automation | Industry standard: 5–15% of abandoned carts recoverable |
| No email lifecycle flows | No welcome, churn, or win-back series — revenue gap |

⚠  One recovered Google Shopping impression share percentage point — or one claimed and responded Trustpilot review campaign — covers months of platform operating cost.

7. Roadmap

7.1  Phase 1 — Months 1–3  (Foundation and live operation)

Phase 1 delivers a working marketing intelligence layer: five agents running every morning, structured briefs in Teams and email, and the operational baseline that Phase 2 builds on.

Batch 1 — Foundation  COMPLETE ✓

GitHub repo created with full architecture pack

Config files: agents, metrics, model routing, integrations, schedules

16 agent definitions (5 Phase 1 + 11 Phase 2)

Architecture docs, ADRs, CHANGELOG

SQL schema defined (6 tables)

GA4 live integration tested — real data confirmed

Batch 2 — AWS Infrastructure

Provision EC2 t3.xlarge in eu-central-1

Configure Security Groups, Route 53, CloudFront

S3 backup bucket with versioning and encryption

Secrets Manager for all credentials

CloudWatch alarms (CPU, memory, agent failure)

Hetzner CPX41 provisioned in parallel as fast-lane backup

Batch 3 — Database and Runtime

PostgreSQL installed and schema applied

Python runtime with all dependencies installed

CLI commands working: doctor, bootstrap-db, run-agent, run-brief

Secrets loaded from AWS Secrets Manager in production

Nightly DB dump to S3 running

Batch 4 — Integrations

GA4: move from ADC to service account for production

Google Ads + Shopping: connector configured and tested

Meta Ads, TikTok, LinkedIn: connectors configured

Trustpilot API: api-key configured, first pull tested

Microsoft Teams: Graph API posting to 6 channels

Outlook: Graph API email sending to Denis tested

CRM / email platform: confirmed with team, connector tested

Batch 5 — Agents Live

All five agents running in dry-run mode (real logic, mock data)

Agents switched to live data one by one

Output schema validation enforced before every DB write

Teams posting live for all six channels

Executive email to Denis live

Full morning run (06:00–07:30) tested end-to-end

Batch 6 — KPI Dashboard

KPI dashboard module built (portal-ready static view)

Displays: Performance, CRM, Reputation, Ops, Cross-Channel summary

Graceful degradation: last-known-good + status banner if agent fails

Deployed at ai.ananas.mk/dashboard

Batch 7 — Stabilisation

Token caps tested and confirmed

Restore from backup tested (not assumed from job completion)

Health monitoring confirmed — CloudWatch + system_health table

Architecture pack updated and ready for Phase 2 planning

7.2  Phase 1 parallel track — Day 1 marketing quick wins

These run alongside the platform build. They are immediate business actions that do not depend on the platform being live:

Claim and optimise the Trustpilot profile — start responding to every existing review

Launch Google Shopping campaigns — first 1,000 products minimum, scale from there

Audit the email platform — identify what lifecycle flows exist and what is missing

Set up campaign post-launch analysis discipline with the team

Begin Jira / Confluence onboarding for the marketing team

Map coupon usage — separate marketing spend from coupon cost in reporting

7.3  Phase 2 — Months 4–9  (Portal and expanded intelligence)

Phase 2 builds the full portal at ai.ananas.mk and adds 11 specialist agents covering the full marketing and commercial intelligence stack.

| Priority | Agent / Feature | Business rationale |
| --- | --- | --- |
| 1 | Portal application | Present Phase 1 outputs through a structured, role-based web interface |
| 2 | Category Growth Agent | Most important marketplace intelligence — margin ranking, return risk, demand trends |
| 3 | Supplier Intelligence Agent | Direct commercial revenue lever — supplier co-marketing opportunities |
| 4 | Promo Simulator Agent | Pre-launch margin and GMV impact estimation — high-frequency decision support |
| 5 | Product Feed Agent | 250,000 catalog quality scan — Shopping feed readiness and listing quality |
| 6 | Demand Forecasting Agent | Detect demand spikes before competitors — react first |
| 7 | Organic & Merchandising Agent | Full SEO automation, Search Console analysis, organic traffic trends |
| 8 | Meeting Intelligence Agent | Audio → transcript → structured summary → Jira tasks — automated |
| 9 | Knowledge Retrieval Agent | Confluence + campaign archive search — institutional memory |
| 10 | Influencer & Partnership Agent | Creator ROI tracking, affiliate performance, co-marketing scoring |
| 11 | Traditional Media Correlation | TV/OOH/Radio campaign lift correlation with digital signals |
| 12 | Employer Branding Agent | LinkedIn presence, talent pipeline visibility |

7.4  Phase 3 — Months 10–18  (Company-wide expansion)

Phase 3 extends the platform beyond marketing into the full business:

Commercial, Finance, Operations, HR, and Support departments

Self-learning content memory (marketing-brain pattern)

Multilingual outputs (Macedonian language)

Marketing Mix Modelling and incrementality measurement

Video and creative automation layer

App analytics (Firebase / Adjust — pending MK app launch)

Phase 1 in MK is the proof of concept. A working Phase 1 is the business case for regional rollout across all Delta Holding markets.

8. Success Metrics

Success is defined in three monthly horizons. The goal shifts from reliability in Month 1 to adoption in Month 2 to intelligence quality in Month 3.

8.1  Month 1 — Platform is live and reliable

| Metric | Target | How measured |
| --- | --- | --- |
| Agent uptime | ≥95% (≤1 failure/week per agent) | system_health table + agent_logs |
| Daily brief delivery | Denis receives email every working day before 08:00 | delivery_log table |
| Teams channel posting | ≥95% of posts delivered on schedule | delivery_log table |
| Output validation pass rate | ≥98% of agent outputs pass schema validation | agent_logs status field |
| Mean time to alert on failure | <15 minutes from failure to Teams alert | Manual review of agent_logs |
| Trustpilot profile claimed | Done ✓ | Manual |
| First Trustpilot responses | ≥5 responses in Month 1 | Reputation Agent |
| Coupon dependency ratio visible | Ratio tracked and trending | Marketing Ops Agent |
| Google Shopping tracked | Impression share metric live in daily brief | Performance Agent |

8.2  Month 2 — Data quality and team adoption

| Metric | Target | How measured |
| --- | --- | --- |
| Team brief engagement | ≥5 of 8 team members read their channel daily | Teams analytics |
| Alert-to-action rate | ≥1 action taken per week from an agent alert | Manual log / Jira ticket |
| Trustpilot response rate | ≥80% of new reviews responded to within 24h | Reputation Agent |
| Trustpilot rating trend | Moving upward from 2.0 | Reputation Agent |
| Google Shopping | First campaign live or in approved plan | Manual |
| Cart recovery rate | Baseline established — target >20% | CRM Agent |
| Email revenue per send | Baseline established — target >€0.40 | CRM Agent |
| Denis brief satisfaction | "Useful" on ≥3 of 5 working days | Direct feedback |

8.3  Month 3 — Intelligence quality

| Metric | Target | How measured |
| --- | --- | --- |
| Anomalies detected | ≥3 genuine anomalies surfaced in the month | agent_logs + team feedback |
| Opus escalation rate | ≤5% of runs (cost control) | agent_logs model_used field |
| Cost per insight | Total monthly cost ÷ actionable alerts | Budget + alert count |
| Google Shopping impression share | ≥10% (from 0%) | Performance Agent |
| Coupon dependency trend | Decreasing or stable with explanation | Marketing Ops Agent |
| Phase 2 business case | Clear case for ≥2 Phase 2 agents | Review meeting output |

8.4  Phase 1 → Phase 2 gate criteria

Phase 2 build begins when Phase 1 meets all three criteria:

1.  Platform has run reliably for 4+ consecutive weeks with agent uptime ≥95%

2.  Denis and ≥3 team members describe the daily brief as useful in day-to-day decisions

3.  At least one revenue or margin action has been directly attributed to a platform alert

9. Team and Access Requirements

9.1  What Denis needs to approve

| Item | Detail |
| --- | --- |
| Budget | ~$150/mo for Phase 1 infrastructure and AI models |
| API access | Read-only access to Google Ads, Meta, Trustpilot, and CRM platform |
| Microsoft Graph | Permission to post to Teams channels and send email via Outlook — standard M365, no new licensing |
| AWS | EC2 instance provisioning (or Hetzner as faster alternative at ~€45/mo) |
| Time commitment | Reading the brief. That is the entire Phase 1 commitment for Denis. |

9.2  Marketing team (8 people)

| Role | Count | What changes |
| --- | --- | --- |
| Designers | 2 | No change — brief informs creative direction |
| Performance marketers | 3 | Receive daily #marketing-performance brief; act on Shopping and ROAS alerts |
| Content / Social | 1 | Receives Reputation alerts; Trustpilot response support |
| CRM | 1 | Receives daily #marketing-crm brief; acts on cart recovery and churn alerts |
| TBD | 1 | TBD based on hire |

9.3  Frequently asked questions

Q: Does this replace any tools we use?

A: No. The platform reads from existing tools. It does not replace GA4, Google Ads, or the CRM — it reads them and surfaces what matters.

Q: Who maintains it?

A: One person (Zharko) can operate Phase 1. The platform is designed for a team of 8, not a dedicated ops team.

Q: What if an agent fails?

A: Teams gets an alert within 15 minutes. The portal shows the last successful output with a status banner. Nothing goes silent.

Q: Is our data leaving Ananas systems?

A: The platform reads your data to generate briefs. No data is stored externally. Everything lives on your AWS EC2 instance.

Q: How long until the first brief arrives?

A: Week 1: infrastructure. Week 2: agents with live data. Week 3: Teams and email delivery. Week 4: first calibrated brief.

10. Appendix — Metric Coverage Reference

| Domain | Coverage | Notes |
| --- | --- | --- |
| Paid acquisition — all channels | ✅ Full Phase 1 | Google Ads, Shopping, Meta, TikTok, LinkedIn, X |
| GA4 web analytics | ✅ Full Phase 1 | LIVE — tested 2026-03-13 |
| Google Shopping Impression Share | ✅ Full Phase 1 | NEW — critical gap metric |
| CRM / lifecycle | ✅ Full Phase 1 | Cart recovery, email revenue, churn |
| Reputation | ✅ Full Phase 1 | Trustpilot + Google Business |
| Coupon dependency | ✅ Full Phase 1 | NEW — critical margin metric |
| POAS per campaign | ✅ Full Phase 1 | Campaign-level, not blended only |
| Contribution margin waterfall | ✅ Full Phase 1 | Finance-aligned step-by-step formula |
| Search / organic | ✅ Phase 1 | Search Console + Ahrefs |
| Category-level profitability | 🟡 Partial Phase 1 | Depends on business API access |
| Product feed health | ❌ Phase 2 | Product Feed Agent — 250k catalog |
| Supplier intelligence | ❌ Phase 2 | Category Growth + Supplier agents |
| Demand forecasting | ❌ Phase 2 | Demand Forecasting agent |
| Promo simulation | ❌ Phase 2 | On-demand agent |
| App metrics | ❌ Phase 2 | Pending MK app launch — Firebase/Adjust |
| Social publishing | ❌ Phase 2 | Hootsuite MCP |
| Traditional media lift | ❌ Phase 2 | TV/OOH/Radio correlation agent |
| Meeting intelligence | ❌ Phase 2 | Audio → Jira automation |
| Knowledge retrieval | ❌ Phase 2 | Confluence + campaign archive search |

This document is maintained as a living foundation. All changes are version-controlled in the GitHub repository at github.com/zhapostolski/ananas-ai alongside the architecture config files, agent definitions, and decision records that govern the platform.